SPORT PERFORMANCE PROTOCOL

The Performance Oracle

Consolidated Project Document — Complete Blueprint

Version 2.0  |  February 2026

Blockchain-Verified Sports Scoring  |  Cricket as Primary Sport

Calorie-Validated Tokenomics  |  Deflationary Burn on Solana

NestJS  |  PostgreSQL  |  Redis  |  Solana  |  Anchor (Rust)

# 1. Executive Summary

Sport Performance Protocol (formerly "Sport for Life") is a blockchain-integrated sports platform that captures real-world match data from grassroots games — with cricket as its primary and flagship sport — validates player effort through wearable sensors, and converts verified performance into on-chain tokenomics via the Solana blockchain.

The system is built around three core engines collectively referred to as "The Performance Oracle." It supports multi-sport scoring across individual, paired, and team sports, with real-time commentary, analytics, and a deflationary token-burn mechanism that rewards genuine athletic performance.

This document serves as the complete project blueprint — covering scope, requirements, architecture, database schemas, API contracts, sport-specific scoring (with deep cricket coverage), project module structure, and signup/onboarding flows — ready to guide full code generation.

# 2. The Performance Oracle — Technical Summary

The Performance Oracle is the central intelligence layer of the platform, composed of three purpose-built engines that work together to produce trusted, verifiable, and economically meaningful sports data.

## 2.1 The Scoring Engine (Cricket & Multi-Sport Oracle)

- Role: Captures real-world match data (runs, wickets, strike rate, goals, points, rally outcomes) from grassroots games. Cricket is the primary sport, and the engine is optimized for ball-by-ball event ingestion, over tracking, innings management, and cricket-specific analytics.

- Execution: A NestJS-based backend that serves as a "Trust Layer." It ingests data from referee and scorer interfaces and converts match highlights into Verifiable Data Points on the Solana blockchain.

- Data Flow: Scorer device → NestJS Event Ingestion API → PostgreSQL (append-only event store) → Redis (real-time guard) → Solana (on-chain truth).

## 2.2 The Calorie-Validation Engine (Effort Multiplier)

- Role: Uses wearable sensors to ensure that "Skill" is backed by "Effort." Prevents fraudulent or passive claims by requiring biometric proof of on-field activity.

- Execution: Integration with Apple HealthKit and Google Health Connect via NestJS microservices. Pulls active heart rate and calorie-burn data to confirm the player was physically present and active during the match window.

- Validation Logic: Calorie data is time-windowed to the match duration and cross-referenced with scoring events to produce an Effort Score.

## 2.3 The Deflationary Burn Engine (Solana Smart Contract)

- Role: Triggers a token burn based on the performance-to-effort ratio, creating a deflationary economic model tied to real athletic achievement.

- Execution: An Anchor (Rust) smart contract on Solana. Every match finalized in the NestJS backend triggers a burn event.

- Reward Tiers (Cricket Examples): A "Nifty Fifty" (50 runs), "Gayle Storm" (100+ with high strike rate), a 5-wicket haul, or a hat-trick increase the reward multiplier and the associated token burn volume. Similar tier logic applies to other sports.

# 3. Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Runtime | Node.js (TypeScript) | Server-side execution |
| Framework | NestJS | Modular backend architecture |
| Primary Database | PostgreSQL | Primary ledger, event store, relational data |
| Real-Time Layer | Redis | Caching, pub/sub, real-time guard, job queues |
| Blockchain | Solana | On-chain truth, token burns, verifiable data |
| Smart Contracts | Anchor (Rust) | Deflationary burn engine logic |
| Health Integration | Apple HealthKit / Google Health Connect | Calorie and biometric validation |

## 3.1 PoP (Proof of Performance) Protocol Data Layers

- Primary Ledger: PostgreSQL — Stores all match events, user profiles, tournament data, and analytics aggregates in an append-only, immutable event store.

- Real-Time Guard Layer: Redis — Manages live match state, WebSocket pub/sub channels, job queues for commentary generation, and rate limiting for event ingestion.

- On-Chain Truth: Solana Blockchain — Records finalized match outcomes as Verifiable Data Points. Token burn transactions and reward multipliers are permanently anchored on-chain.

# 4. Project Module Structure (NestJS)

The application is organized into the following feature modules. Each module maps to a NestJS module with its own controller, service, and entity files. This structure is critical for code generation and serves as the development blueprint.

## 4.1 Module 1 — User Account & Profile System

This is the entry point of the application. It handles user registration, authentication, and profile management. The signup flow is the first interaction a new user has with the platform.

### Backend Features (NestJS)

- User Registration / Login: Support for email, phone OTP (via WhatsApp or SMS), and social login (Google, Apple).

- JWT Authentication: Device-bound JWT tokens with refresh flow. Sanctum-style token management via NestJS guards.

- User Roles: Player, Coach, Organizer (extensible via RBAC).

- Profile Details: Name, age, gender, country, state, city, profile image, tagline, introduction.

- Sports Played: Array of sport IDs with skill level per sport (Beginner / Intermediate / Advanced / Professional).

- Performance Summary: Auto-updated from match data via the Scoring Engine. Displays win ratio, matches played, token earnings, effort scores, and tournament history (state/national/international level).

- Hobbies: Optional additional interests field for social discovery.

### Signup / Onboarding Flow (Step-by-Step)

- User opens the app and chooses: Sign up with Email, Phone OTP, or Social (Google/Apple).

- Basic info collected: Name, Age, Gender, Country, State, City.

- Profile personalization: Profile image upload, tagline, and introduction.

- Sport selection: User picks sports they play from the sport catalog (see Module 2).

- Per-sport skill level: For each selected sport, user sets skill level (Beginner/Intermediate/Advanced/Professional).

- Tournament history: Optional fields for state level, national level, international medals.

- Hobbies: Optional additional interests.

- Profile complete → Redirect to Dashboard: User sees their city’s sports community, nearby venues, and players playing the same sports.

### Database Schema

users {

id: UUID (PK),

name: VARCHAR(100),

email: VARCHAR(255) UNIQUE,

password_hash: VARCHAR(255),

phone_number: VARCHAR(20),

profile_image: TEXT (URL),

tagline: VARCHAR(200),

introduction: TEXT,

country: VARCHAR(100),

state: VARCHAR(100),

city: VARCHAR(100),

gender: ENUM('male','female','other'),

age: INTEGER,

hobbies: TEXT[],

wallet_address: VARCHAR(100) (Solana),

role: ENUM('player','coach','organizer','admin'),

created_at: TIMESTAMP,

updated_at: TIMESTAMP

}

## 4.2 Module 2 — Sport Selection & Skill Integration

### Features

- Sport picker during onboarding with interactive add/remove capability.

- Toggle practice/tournament availability per sport.

- Skill level tagging that evolves automatically based on match performance and AI-driven analysis.

- NestJS Sport Catalog API: GET /api/v1/sports returns all supported sports with their scoring configurations.

### Database Schema

sports {

id: UUID (PK),

name: VARCHAR(100),

category: ENUM('individual','paired','team'),

match_types: TEXT[] (e.g. ['single','doubles','mixed']),

scoring_config: JSONB,

is_active: BOOLEAN DEFAULT true,

created_at: TIMESTAMP

}

user_sport_profiles {

id: UUID (PK),

user_id: UUID (FK -> users),

sport_id: UUID (FK -> sports),

skill_level: ENUM('beginner','intermediate','advanced','professional'),

matches_played: INTEGER DEFAULT 0,

win_ratio: DECIMAL(5,2) DEFAULT 0,

effort_avg: DECIMAL(5,2) DEFAULT 0,

tokens_earned: DECIMAL(18,8) DEFAULT 0,

tournament_level: TEXT (state/national/international),

last_updated: TIMESTAMP

}

## 4.3 Module 3 — Match & Tournament Management

### Features

- Create match or tournament by selecting sport and match type (e.g. Cricket — Box Cricket, Tennis — Singles).

- Invite opponents from contacts/followers or open match for public join.

- Match lifecycle: Create → Start → Pause → Resume → Finish → Archive.

- Bracket generator for tournaments: Round Robin, Knockout (Swiss), League with Playoffs.

- Real-time scoring dashboard connected via WebSocket.

- Practice Mode: Flexible match length, scoring type, and player count.

- Tournament Mode: Full bracket management with auto-seeding.

### Database Schema

matches {

id: UUID (PK),

sport_id: UUID (FK -> sports),

type: ENUM('single','doubles','mixed','team'),

mode: ENUM('practice','tournament'),

status: ENUM('pending','active','paused','completed','archived'),

player_ids: UUID[],

team_a_ids: UUID[],

team_b_ids: UUID[],

scores: JSONB,

match_config: JSONB (overs, format, tiebreak rules etc.),

created_by: UUID (FK -> users),

match_time: TIMESTAMP,

tournament_id: UUID (FK -> tournaments, nullable),

venue_id: UUID (FK -> venues, nullable),

solana_tx_hash: VARCHAR(100),

created_at: TIMESTAMP,

updated_at: TIMESTAMP

}

tournaments {

id: UUID (PK),

name: VARCHAR(200),

sport_id: UUID (FK -> sports),

format: ENUM('round_robin','knockout','league','league_playoffs'),

bracket_data: JSONB,

created_by: UUID (FK -> users),

start_date: DATE,

end_date: DATE,

created_at: TIMESTAMP

}

## 4.4 Module 4 — Event Ingestion & Scoring Engine

This is the heart of the system. All scorer actions produce append-only, immutable events. The cricket scoring engine is covered in deep detail in Section 6.

### Database Schema

match_events {

id: UUID (PK),

match_id: UUID (FK -> matches),

sport: VARCHAR(50),

type: VARCHAR(50) (e.g. 'BallBowled','RallyWon','Goal','ShotAttempt'),

timestamp: TIMESTAMP,

period: JSONB { innings, over, ball, set, game, quarter, lap },

actors: JSONB { batsman, bowler, fielder, winner, scorer, assist },

context: JSONB { runs_scored, wicket_type, score_a, score_b, server },

payload: JSONB { extras, commentary_tag, shot_type, fault, notes },

entered_by: UUID (FK -> users),

meta: JSONB { source, offline_seq, latency_ms },

is_deleted: BOOLEAN DEFAULT false,

created_at: TIMESTAMP

}

## 4.5 Module 5 — Community Discussion Space

### Features

- Discussion boards per sport and per tournament.

- Push notifications for replies and mentions.

- Like, Reply, and Report functionalities.

- Moderation tools with content flagging.

### Database Schema

forums {

id: UUID (PK),

title: VARCHAR(200),

sport_id: UUID (FK -> sports),

tournament_id: UUID (FK -> tournaments, nullable),

creator_id: UUID (FK -> users),

created_at: TIMESTAMP

}

forum_posts {

id: UUID (PK),

forum_id: UUID (FK -> forums),

user_id: UUID (FK -> users),

content: TEXT,

parent_post_id: UUID (FK -> forum_posts, nullable),

likes_count: INTEGER DEFAULT 0,

is_flagged: BOOLEAN DEFAULT false,

created_at: TIMESTAMP

}

## 4.6 Module 6 — Follow System & Social Feed

### Features

- Follow/unfollow players; view other user profiles and send follow requests.

- Home feed of followers’ activities: match updates, achievements, token milestones.

- AI-controlled sports-only photo wall: Non-sports images rejected by content classifier.

- Feed aggregation via Redis pub/sub and NestJS background jobs.

### Database Schema

follows {

id: UUID (PK),

follower_id: UUID (FK -> users),

following_id: UUID (FK -> users),

status: ENUM('pending','accepted','rejected'),

created_at: TIMESTAMP

}

feed_events {

id: UUID (PK),

user_id: UUID (FK -> users),

event_type: VARCHAR(50) (match_won/milestone/token_earned/badge_unlocked),

sport_id: UUID (FK -> sports),

metadata: JSONB,

image_url: TEXT (AI-validated),

timestamp: TIMESTAMP

}

## 4.7 Module 7 — E-Commerce Corner (Sports Gear)

### Features

- Product listing by sport with filters: brand, price, rating.

- Purchase flow with checkout and payment gateway (Stripe / Razorpay).

- Product reviews and ratings.

- Order tracking with confirmation notifications.

### Database Schema

products {

id: UUID (PK),

name: VARCHAR(200),

sport_id: UUID (FK -> sports),

price: DECIMAL(10,2),

description: TEXT,

stock: INTEGER,

brand: VARCHAR(100),

image_url: TEXT,

rating_avg: DECIMAL(3,2) DEFAULT 0,

created_at: TIMESTAMP

}

orders {

id: UUID (PK),

user_id: UUID (FK -> users),

items: JSONB (product_id, qty, price),

total_amount: DECIMAL(10,2),

payment_status: ENUM('pending','paid','failed','refunded'),

delivery_status: ENUM('processing','shipped','delivered'),

created_at: TIMESTAMP

}

## 4.8 Module 8 — AI-Based Performance Tracking

### Features

- Dynamic stat cards per sport with match heatmaps, win ratios, and trend graphs.

- AI-powered suggestions: improvement tips, injury risk warnings, drill recommendations.

- Per-player analytics derived from the append-only event store.

- Data flow: match_events → AI Analytics Service → performance_insights table.

### Database Schema

performance_insights {

id: UUID (PK),

user_id: UUID (FK -> users),

sport_id: UUID (FK -> sports),

strength_areas: TEXT[],

improvement_tips: TEXT[],

injury_warnings: TEXT[],

trend_data: JSONB,

generated_at: TIMESTAMP

}

## 4.9 Module 9 — Blockchain & Tokenomics (Solana)

- Finalized match data committed as Verifiable Data Points on Solana.

- Anchor (Rust) smart contract triggers token burns proportional to performance-to-effort ratio.

- Reward tiers: exceptional performances earn higher burn-and-reward multipliers.

- All token transactions immutable and auditable on-chain.

### Database Schema

token_transactions {

id: UUID (PK),

user_id: UUID (FK -> users),

match_id: UUID (FK -> matches),

burn_amount: DECIMAL(18,8),

reward_amount: DECIMAL(18,8),

effort_score: DECIMAL(5,2),

performance_score: DECIMAL(5,2),

reward_tier: VARCHAR(50) (e.g. 'nifty_fifty','gayle_storm','hat_trick'),

solana_tx_hash: VARCHAR(100),

timestamp: TIMESTAMP

}

## 4.10 Module 10 — Real-Time Commentary Engine

- NLG (Natural Language Generation) pipeline subscribing to match events via Redis pub/sub.

- Templated, localized commentary lines triggered by high-value events.

- Cooldown logic to prevent commentary spam.

- Persona toggles: Play-by-play, Energetic, Coaching.

- Cricket-specific commentary templates for boundaries, wickets, milestones, overs, powerplays.

## 4.11 Module 11 — Wearable & Calorie Integration

- Apple HealthKit and Google Health Connect integration via NestJS microservices.

- Active heart rate and calorie data pulled during match windows.

- Effort Score computed by cross-referencing biometric data with match duration and scoring activity.

- Effort Score feeds into the Deflationary Burn Engine as a reward multiplier.

# 5. Supported Sports Overview

Cricket is the PRIMARY sport and receives the deepest scoring, analytics, and tokenomics support. All other sports listed below are also fully supported with their respective scoring engines.

## 5.1 Primary Sport — Cricket / Box Cricket

| Attribute | Details |
| --- | --- |
| Formats | Box Cricket (6–8 per side), T10, T20, ODI (50 overs), Test (custom overs) |
| Scoring | Runs per ball, extras (wide, no-ball, bye, leg-bye), wickets, strike rate, economy rate |
| Match Config | Overs per innings, players per side, powerplay overs, bowling restrictions, DLS method (optional) |
| Token Tiers | Nifty Fifty (50 runs), Gayle Storm (100+ high SR), 5-Wicket Haul, Hat-trick, Maiden Over streaks |

## 5.2 Individual Sports

| Sport | Scoring Format | Notes |
| --- | --- | --- |
| Swimming | Time-based (seconds) | Timed races, strokes vary |
| Wrestling | Points per move | One-on-one bouts |
| Boxing | 10-point must system | One-on-one, KO possible |
| Golf | Stroke-based | Individual scoring |
| Squash | PAR to 11 | Solo or paired |
| Cycling | Time-based | Time trials, road races |
| Shooting | Precision (max 10.9) | Precision-based, solo |
| Archery | Score per arrow (max 10) | Set or total score system |
| Skating / Rollball | Time or judged | Races or freestyle |

## 5.3 Paired Sports

| Sport | Scoring System | Formats |
| --- | --- | --- |
| Tennis | Points → Games → Sets | Singles and doubles |
| Table Tennis | Games to 11, win by 2 | Singles and doubles |
| Badminton | Rally scoring to 21 | Singles and doubles |
| Pickleball | Side-out/rally to 11 or 15 | Singles and doubles |

## 5.4 Team Sports

| Sport | Players/Side | Scoring | Structure |
| --- | --- | --- | --- |
| Football (Soccer) | 11 | Goals | 90 min, halves |
| Basketball | 5 | Points (2,3,FT) | 4 quarters |
| Volleyball | 6 | Rally to 25 | Best of 5 sets |
| Handball | 7 | Goals | 60 min, 2 halves |
| Hockey | 11 | Goals + penalty corners | 4 quarters |
| Box Cricket | 6–8 | Runs, wickets, overs | Limited overs |

# 6. Cricket Scoring Engine — Deep Dive (Primary Sport)

Cricket is the flagship sport of Sport Performance Protocol. This section provides comprehensive coverage of cricket scoring logic, event structure, rules engine, commentary triggers, and tokenomics integration — everything needed to build the cricket module from scratch.

## 6.1 Supported Cricket Formats

| Format | Overs/Innings | Players/Side | Powerplay | Use Case |
| --- | --- | --- | --- | --- |
| Box Cricket | 5–10 overs | 6–8 | Optional | Grassroots, casual |
| T10 | 10 overs | 11 | 2 overs | Quick league |
| T20 | 20 overs | 11 | 6 overs | Tournament standard |
| ODI (50 Over) | 50 overs | 11 | 10 overs | Full-day match |
| Custom | Configurable | Configurable | Configurable | Flexible practice |

## 6.2 Cricket Match Configuration (Admin / NestJS)

Before a cricket match starts, the organizer or admin configures the following via the NestJS API:

- Number of overs per innings.

- Number of players per side and batting order.

- Powerplay rules: which overs are powerplay, fielding restrictions.

- Bowling restrictions: maximum overs per bowler.

- Extras rules: wide-ball re-bowl, no-ball free hit, leg-bye allowance.

- Innings count: 1 innings per side (limited overs) or 2 (test-style).

- Super Over rules for tied matches.

- DLS method toggle (optional for rain-affected matches).

- Toss result: which team bats/bowls first.

## 6.3 Ball-by-Ball Event Schema

Every ball bowled in a cricket match produces a BallBowled event. This is the atomic unit of cricket scoring.

BallBowled Event {

id: UUID,

match_id: UUID,

sport: 'cricket',

type: 'BallBowled',

timestamp: ISO-8601,

period: {

innings: 1 | 2,

over: INTEGER (0-indexed),

ball: INTEGER (1-6, resets per over)

},

actors: {

batsman_on_strike: UUID,

batsman_non_strike: UUID,

bowler: UUID,

fielder: UUID | null (for catches/runouts)

},

context: {

total_score: INTEGER,

wickets_fallen: INTEGER,

current_run_rate: DECIMAL,

required_run_rate: DECIMAL | null (2nd innings),

partnership_runs: INTEGER,

partnership_balls: INTEGER

},

payload: {

runs_scored: INTEGER (0,1,2,3,4,6),

is_boundary: BOOLEAN,

is_six: BOOLEAN,

is_dot_ball: BOOLEAN,

extras: {

type: 'none'|'wide'|'no_ball'|'bye'|'leg_bye'|'penalty',

runs: INTEGER

},

wicket: {

is_wicket: BOOLEAN,

type: 'bowled'|'caught'|'lbw'|'run_out'|'stumped'|

'hit_wicket'|'retired_hurt'|'timed_out'|'obstructing'| null,

dismissed_player: UUID | null,

fielder: UUID | null

},

shot_type: VARCHAR | null (cover drive, pull, sweep, etc.),

is_free_hit: BOOLEAN,

commentary_tag: VARCHAR | null

},

entered_by: UUID,

meta: { source, offline_seq, latency_ms }

}

## 6.4 Cricket Scoring Rules Engine (NestJS Service)

The NestJS CricketScoringService validates every BallBowled event and maintains authoritative match state. Key rules:

Run Scoring:

- Valid runs per ball: 0 (dot), 1, 2, 3, 4 (boundary), 6 (six). Runs of 5 are rare but valid (overthrows).

- Boundaries: Ball reaching the rope = 4 runs; clearing the rope on the full = 6 runs.

- Strike rotation: Odd runs (1, 3, 5) cause batsmen to swap ends. Even runs keep the same striker.

Extras:

- Wide: +1 run to extras (not counted to batsman), ball does not count in the over. Extra runs from wide (e.g., wide + 2 runs) are added.

- No-Ball: +1 run to extras, ball does not count in the over. If batsman scores runs off a no-ball, those runs count to the batsman. Next ball is a Free Hit.

- Bye: Runs scored when ball passes batsman without contact. Runs added to extras, not batsman total.

- Leg Bye: Ball hits batsman’s body (not bat), runs added to extras.

- Penalty Runs: 5 runs awarded for rule infractions (rare).

Over Management:

- A legal over has 6 valid balls. Wides and no-balls do not count as legal deliveries.

- After each legal over: bowler changes, batsmen stay at their respective ends (no swap), strike rotates based on the last ball’s run outcome.

- Bowling restrictions: Maximum overs per bowler = Total Overs / 5 (rounded up). E.g., 4 overs max in a T20.

Wickets:

- 10 dismissal types supported (see event schema above).

- When a wicket falls: dismissed batsman replaced by next in batting order. If run-out on the non-striker’s end, non-striker is dismissed.

- Innings ends when: all batsmen are out (all out), overs are completed, or target is chased successfully.

- Fall of Wicket (FOW) tracking: records the score and over at which each wicket fell.

Innings Transitions:

- At end of 1st innings: batting and bowling teams swap. Target = 1st innings total + 1.

- 2nd innings: Required Run Rate (RRR) calculated = Runs Remaining / Balls Remaining × 6.

- Match result: Win (by runs if batting 1st wins), Win (by wickets if batting 2nd wins), Tie, Super Over.

## 6.5 Cricket Analytics (Per-Player Stats)

The following statistics are computed in real-time from the event store and displayed on player profiles and match dashboards:

Batting Stats:

- Runs scored, balls faced, strike rate (runs/balls × 100), boundaries (4s and 6s count), dot ball percentage.

- Highest score, average (total runs / dismissals), not-out count.

- Partnership tracker: runs and balls per partnership.

- Wagon wheel / shot direction chart (if shot_type is captured).

Bowling Stats:

- Overs bowled, runs conceded, wickets taken, economy rate (runs/overs), bowling average (runs/wickets).

- Dot ball count, maiden overs, wides bowled, no-balls bowled.

- Best bowling figures (wickets/runs in a single innings).

- Strike rate (balls per wicket).

Fielding Stats:

- Catches, run-outs (direct hit vs. relay), stumpings.

Match-Level Analytics:

- Run rate graph (over-by-over), Manhattan chart (runs per over bar chart), Worm chart (cumulative runs comparison between innings).

- Fall of Wickets timeline, partnership breakdown, extras summary.

- Powerplay vs. middle overs vs. death overs analysis.

## 6.6 Cricket Scorer Checklist (Mobile Flow)

Pre-Match:

- Confirm match format: overs, players per side, powerplay rules.

- Enter team rosters with batting order.

- Record toss result: which team bats first.

- Load match in app; verify score starts at 0/0 (0.0 overs).

During Match (Ball-by-Ball):

- For each ball: select runs scored (0–6 via tap buttons).

- If boundary: tap ‘4’ or ‘6’ button (auto-marks is_boundary / is_six).

- If extras: tap Wide, No-Ball, Bye, or Leg-Bye button. Additional runs selectable.

- If wicket: tap ‘Wicket’ button → select dismissal type → select dismissed batsman → select fielder (if catch/runout).

- New batsman automatically prompted from batting order on wicket.

- Undo available for 5–10 seconds after each ball entry.

- Over completion: app auto-advances to next over, prompts for new bowler selection.

- Innings break: app auto-triggers when all overs bowled or all out.

Post-Match:

- Confirm final scoreline and match result (win by runs/wickets, tie).

- Review full scorecard: batting, bowling, fielding, extras, FOW.

- Submit match → NestJS finalizes → triggers Solana burn engine.

- Share match scorecard and highlights via instant share card.

## 6.7 Cricket Commentary Triggers

The NLG commentary engine fires on these cricket-specific events:

| Trigger Event | Commentary Example / Context |
| --- | --- |
| Boundary (4) | "Cracking shot through covers! Four runs." |
| Six | "That’s gone all the way! Massive six!" |
| Wicket | "Bowled him! The stumps are shattered. FOW: 85/3 in 12.4 overs." |
| Maiden Over | "Excellent tight bowling. A maiden over — no runs conceded." |
| 50 Runs (Batsman) | "A well-deserved half-century! The crowd goes wild. [Nifty Fifty token tier triggered]" |
| 100 Runs (Batsman) | "A magnificent century! What an innings. [Gayle Storm token tier triggered]" |
| 5-Wicket Haul | "Five wickets! A devastating spell of bowling. [5-Wicket Haul token tier]" |
| Hat-trick | "Three in three! A hat-trick! [Hat-trick token tier triggered]" |
| Powerplay End | "End of powerplay: Team A 48/1 after 6 overs. Run rate: 8.00." |
| Innings End | "Team A finishes at 165/7 in 20 overs. Target for Team B: 166." |
| Match Won | "Team B wins by 4 wickets with 8 balls remaining!" |

## 6.8 Cricket Token Reward Tiers (Burn Engine)

| Tier Name | Trigger Condition | Burn Multiplier |
| --- | --- | --- |
| Nifty Fifty | Batsman scores 50+ runs in a single innings | 1.5x |
| Gayle Storm | Batsman scores 100+ runs with strike rate > 150 | 3.0x |
| 5-Wicket Haul | Bowler takes 5+ wickets in a single innings | 2.5x |
| Hat-trick | Bowler takes 3 wickets on 3 consecutive balls | 3.0x |
| Maiden Master | Bowler bowls 3+ maiden overs in a single innings | 1.5x |
| Run Machine | Batsman scores 30+ runs in a single over | 4.0x |
| Golden Arm | Bowler’s economy rate < 4.0 over 4+ overs | 1.3x |
| All-Rounder | Player scores 30+ runs AND takes 2+ wickets in same match | 2.0x |

# 7. Other Sport Scoring Workflows

Each sport follows a three-layer workflow: (A) Admin configuration, (B) NestJS API processing rules, and (C) Mobile scorer flow.

## 7.1 Racket Sports (Tennis, Badminton, Table Tennis, Squash)

Admin:

- Configure match format (best-of sets/games), tiebreak rules, serve order, interval triggers.

- Enable optional event tags (Ace, Double Fault, Smash, Let, Stroke).

NestJS API:

- Validate serving side, point progression, tiebreak state, game/set completion. Enforce win-by-two and serve rotation.

- Emit ScoreUpdated, GameCompleted, IntervalReached events.

Mobile Scorer:

- Two large tap zones for rally winner. Optional tag popover. Undo for 5–10 seconds. Server reconciliation via toast.

## 7.2 Field Sports (Football, Basketball, Volleyball, Handball, Hockey)

Admin:

- Configure match length, quarters/halves, extra time, penalties. Set rosters, jersey numbers, substitution rules, foul thresholds.

NestJS API:

- Accept Goal, Card, Substitution, Shot, Rebound, Assist, Turnover, Foul events. Maintain clock state server-side.

Mobile Scorer:

- Master clock control prominent. Quick-add buttons for Goal, Card, Sub. Shot-type selectors for basketball. Optional x/y shot map.

## 7.3 Precision Sports (Archery, Shooting)

Admin:

- Define ends/rounds, arrows/shots per end, decimal vs. integer scoring, shoot-off rules.

NestJS API:

- Accept ArrowShot/ShotFired events with ring score and optional coordinates. Compute end and series totals.

Mobile Scorer:

- Numeric keypad + target-face tap. End summary with totals, precision graphs, line-call flags.

# 8. Tournament Management Workflows

## 8.1 Pre-Tournament

- Confirm format (RR / KO / League). Enter all players/teams. Verify seedings.

- Load bracket/fixtures into NestJS backend. Test connectivity and offline mode.

## 8.2 Match Execution

- Verify players/teams and match ID. Score per sport-specific workflow.

- Monitor sync status; offline events queued with offlineSeq for deterministic replay.

## 8.3 Post-Match & Finalization

- Confirm final scoreline. Submit result → triggers Solana burn engine.

- Bracket/standings auto-update. Generate and archive reports. Export event logs.

## 8.4 Format-Specific Notes

- Round Robin: Group assignments, point rules, tiebreak scenarios (net run rate for cricket, goal diff for football).

- Knockout: Seeds, byes, bracket updates, champion and 3rd-place marking.

- League + Playoffs: Running points table, standings validation, playoff seeding confirmation.

# 9. API Contract Summary (NestJS REST + WebSocket)

## 9.1 Authentication

- POST /api/v1/auth/register — Create new user account (email, phone, or social).

- POST /api/v1/auth/login — OTP-based login with device binding.

- POST /api/v1/auth/refresh — Token refresh.

- POST /api/v1/auth/social — OAuth callback for Google/Apple login.

## 9.2 User & Profile

- GET /api/v1/users/me — Current user profile.

- PUT /api/v1/users/me — Update profile (name, tagline, city, hobbies, image).

- GET /api/v1/users/:id — View another user’s profile.

- POST /api/v1/users/me/sports — Add sport with skill level.

- GET /api/v1/users/me/analytics — AI-generated performance insights.

- GET /api/v1/users/discover?city=&sport= — Find nearby players by city and sport.

## 9.3 Sports Catalog

- GET /api/v1/sports — List all supported sports with scoring configs.

- GET /api/v1/sports/:id/config — Detailed scoring configuration for a sport.

## 9.4 Match Lifecycle

- POST /api/v1/matches — Create match (body: sport_id, type, mode, match_config, players).

- GET /api/v1/matches/:id — Retrieve match state.

- POST /api/v1/matches/:id/start|pause|resume|end — Lifecycle transitions.

- POST /api/v1/matches/:id/finalize — Commit to Solana, trigger burn engine.

## 9.5 Event Ingestion (Scoring)

- POST /api/v1/matches/:id/events — Submit event (BallBowled, RallyWon, Goal, etc.).

- GET /api/v1/matches/:id/events?from= — Incremental fetch for sync.

- DELETE /api/v1/matches/:id/events/:eventId — Soft-delete (undo) within time window.

## 9.6 Real-Time (WebSocket)

- WS match:{id} — Subscribe to live events: scoreUpdate, commentary, highlight, wicket, boundary.

## 9.7 Tournaments

- POST /api/v1/tournaments — Create tournament.

- GET /api/v1/tournaments/:id — Tournament details with bracket.

- GET /api/v1/tournaments/:id/standings — Live standings.

## 9.8 Social & Feed

- POST /api/v1/follows/:userId — Send follow request.

- GET /api/v1/feed — Aggregated feed for current user.

- POST /api/v1/feed/posts — Create a sports photo post (AI-validated).

## 9.9 Forums

- GET /api/v1/forums?sport= — List forums.

- POST /api/v1/forums/:id/posts — Create post or reply.

## 9.10 E-Commerce

- GET /api/v1/products?sport=&brand= — Product listing with filters.

- POST /api/v1/orders — Create order with payment.

## 9.11 Admin

- POST /api/v1/admin/matches/:id/override — Admin score edit with audit trail.

- GET /api/v1/admin/audit?matchId= — Audit log retrieval.

- GET /api/v1/admin/blockchain/stats — Burn statistics and token economics.

# 10. User Experience Design Principles

## 10.1 Core UX Principles

- One-Thumb Scoring: Primary actions are huge tap targets; secondary edits behind small affordances.

- Authoritative Scoreboard: Always visible compact bar with score, overs (cricket), set/period, clocks, serve badge, momentum sparkline.

- Immediate Feedback: Haptic + micro-animations on scoring. Ephemeral toast for server reconciliation.

- Undo & Confirm: 5–10 second undo window post-event, clear visual indicator while pending.

- Accessibility: Large tap targets, voice prompts, high-contrast themes, captions.

## 10.2 Cricket-Specific Scorer UI Layout

- Header: Match title (Team A vs Team B), format badge (T20/ODI/Box), innings indicator.

- Scoreband: Total score / wickets, overs (e.g. 85/3 in 12.4), current run rate, required run rate (2nd innings), batsman names + individual scores.

- Ball Entry Panel: Large buttons for 0, 1, 2, 3, 4, 6. Separate row for Wide, No-Ball, Bye, Leg-Bye.

- Wicket Button: Prominent red button → opens dismissal type selector → fielder picker.

- Bowler & Batsman Strip: Current bowler stats (overs, runs, wickets), on-strike batsman indicator.

- Over History: Visual ball-by-ball strip for current over (dots, runs, wickets, extras).

- Quick Actions: Undo, Extras correction, New Bowler, Retired Hurt, Timeout.

- Live Commentary Ticker: Auto-generated text scrolling below scoreband.

- Footer: Sync status, WebSocket indicator, match clock.

## 10.3 Delight Mechanics

- Live commentary ticker with persona toggles and voice playback.

- Momentum sparkline and worm chart for cricket (cumulative runs comparison).

- Match “cinemagraph” moments on wickets, boundaries, milestones.

- One-tap highlights for auto-HLS clip generation.

- Instant share card: final scorecard with animated trophy.

## 10.4 Spectator / Live UX

- Default View: Scoreboard + ball-by-ball timeline + commentary ticker + over-by-over run rate graph.

- Follow Mode: Tap a player for live stats (batsman: runs, SR, balls; bowler: overs, economy, wickets).

- Venue Overlay: Compact overlay for Chromecast / stream overlays (score + commentary).

# 11. Non-Functional Requirements

| Attribute | Target |
| --- | --- |
| Latency | Median < 500 ms from scorer action to audience update; p95 ≤ 1.5 s |
| Availability | SLO: scoring ingestion 99.9% monthly uptime |
| Throughput | Baseline 1,000 concurrent matches × 20 events/min |
| Security | Encryption at rest/transit, RBAC, JWT auth, immutable event logs |
| Observability | E2E tracing on scoring-to-commentary, metric dashboards, alerting |
| Offline Resilience | Local event queue, deterministic ordering, conflict resolution on reconnect |

# 12. Admin Platform Features (NestJS)

- Sport & Rules Editor: Define scoring rules, overs, powerplay, tiebreaks, DQ reasons. Configurable per-sport UI widget templates.

- Tournament Builder: RR, KO, League formats with auto-seeding and bracket adjustments.

- Match Reconciliation: Event replay with time slider, highlighted admin edits, export capability.

- Content Moderation: AI-preflight image classification + human review queue.

- Audit Logs: Immutable trail of all admin overrides, score corrections, match finalizations.

- Blockchain Dashboard: Solana transaction history, burn statistics, token economics overview.

# 13. Cross-Cutting Concerns

## 13.1 Offline Sync Protocol

- Local event queue includes offlineSeq for deterministic ordering.

- On reconnect, events pushed in order; server validates and emits authoritative state.

## 13.2 Security & Authentication

- JWT with device binding. RBAC across all endpoints. Encryption at rest and in transit. Immutable event logs.

## 13.3 Observability

- E2E tracing on scoring → commentary pipeline. Metric dashboards. SLO alerting.

## 13.4 Testing Strategy

- Property-based tests for cricket rules (extras, wicket types, over transitions, powerplay logic).

- Property-based tests for racket sport rules (deuce, tiebreak).

- Integration tests for NestJS APIs and WebSocket channels.

- E2E tests for offline sync, blockchain submission, and burn engine triggers.

— End of Document —